### Sprint 1:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **S**  **P**  **R**  **I**  **N**  **T**  **O**  **N**  **E** | **User Story** | **Task** | **Day 1** | **Day 2** | **Day 3** | **Day 4** | **Day 5** |
| As an **user(ECM,ECC,**  **Admin,Student)**, I want to login to the system | **Design database** | 6 | 5 | 3 | 0 | 0 |
| **Design login page** | 1 | 0 | 0 | 0 | 0 |
| **Develop login feature** | 1 | 0 | 0 | 0 | 0 |
| **Automate test** | 1 | 0 | 0 | 0 | 0 |
|  | | | | | |
| As an **user(ECM,ECC,**  **Admin,Student)**, I want my individual dashboard. | **Write test plan** | 3 | 2 | 0 | 0 | 0 |
| **Design dashboard** | 5 | 4 | 4 | 3 | 0 |
| **Integrate with login page** | 1 | 0 | 0 | 0 | 0 |
| **Test** | 4 | 1 | 0 | 0 | 0 |
|  |  | | | | | |
| As an **Administrator**, I want to manage ECM | **Write test plan** | 2 | 0 | 0 | 0 | 0 |
| **Develop features** | 1 | 0 | 0 | 0 | 0 |
| **Meeting with Shiplu sir** | 0 | 0 | 2 | 0 | 0 |
| **Test** | 2 | 0 | 0 | 0 | 0 |
|  |  | | | | | |
| As an **Administrator** I want to manage ECC | **Write test plan** | 2 | 0 | 0 | 0 | 0 |
| **Develop features** | 1 | 0 | 0 | 0 | 0 |
| **Test** | 2 | 0 | 0 | 0 | 0 |
|  | | | | | |

### Sprint 2

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **S**  **P**  **R**  **I**  **N**  **T**  **T**  **W O** | **User Story** | **Task** | **Day 1** | **Day 2** | **Day 3** | | **Day 4** | **Day 5** |
| As an **Administrator**, I want to to manage Faculty | **Write test plan** | 2 | 0 | 0 | | 0 | 0 |
| **Develop feature** | 2 | 0 | 0 | | 0 | 0 |
| **Test** | 1 | 0 | 0 | | 0 | 0 |
|  | | | | | | |
| As an **Administrator**, I want to manage course | **Write test plan** | 2 | 0 | 0 | | 0 | 0 |
| **Develop feature** | 2 | 2 | 0 | | 0 | 0 |
| **Test** | 1 | 0 | 0 | | 0 | 0 |
|  | | | | | | |
| As an **Administrator**, I want to Manage subject | **Write test plan** | 2 | 0 | 0 | | 0 | 0 |
| **Develop features** | 1 | 1 | 0 | | 0 | 0 |
| **Meeting with Shiplu sir** | 0 | 0 | 2 | | 0 | 0 |
| **Test** | 2 | 0 | 0 | | 0 | 0 |
|  |  | | | | | | |
| As an **Administrator** I want to manage  assessment item | **Write test plan** | 2 | 0 | 0 | | 0 | 0 |
| **Develop features** | 1 | 0 | 2 | | 0 | 0 |
| **Test** | 2 | 1 | 0 | | 0 | 0 |
|  | | | | | | |
| As an **Administrator** I want to manage student | **Write test plan** | 0 | 2 | 0 | | 0 | 0 |
| **Develop features** | 0 | 3 | 1 | | 0 | 0 |
| **Test** | 0 | 0 | 3 | | 0 | 0 |
|  | | | | | | |
| As an **ECM** I want to  View all claims | **Write test plan** | 0 | 1 | 0 | | 0 | 0 |
| **Develop features** | 0 | 1 | 0 | | 0 | 0 |
| **Test** | 0 | 1 | 0 | | 0 | 0 |
|  | | | | | | |
| As an **ECC** I want to access my faculty students claims | **Write test plan** | 0 | 1 | 0 | | 0 | 0 |
| **Develop features** | 0 | 1 | 0 | | 0 | 0 |
| **Test** | 0 | 1 | 0 | | 0 | 0 |
|  | | | | | | |
| As an **ECC** I want to  See report on number of claims in a specific year. | **Write test plan** | 0 | 0 | 1 | 0 | | 0 |
| **Develop features** | 0 | 0 | 1 | 0 | | 0 |
| **Test** | 0 | 0 | 1 | 0 | | 0 |
|  |  |  |  |  | |  |
| As an **ECC** I want to approve or reject my faculty students claims | **Write test plan** | 0 | 0 | 1 | 0 | | 0 |
| **Develop features** | 0 | 0 | 1 | 0 | | 0 |
| **Test** | 0 | 0 | 1 | 0 | | 0 |
|  |  |  |  |  | |  |

### Sprint 3:

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **S**  **P**  **R**  **I**  **N**  **T**  **T**  **H R**  **E**  **E** | **User Story** | **Task** | **Day 1** | **Day 2** | **Day 3** | | **Day 4** | **Day 5** |
| As an **ECM** I want to see report on faculties claim percentage for a year. | **Write test plan** | 1 | 0 | 0 | | 0 | 0 |
| **Develop feature** | 2 | 0 | 0 | | 0 | 0 |
| **Test** | 1 | 0 | 0 | | 0 | 0 |
|  | | | | | | |
| As an **ECC** I want to see student number for a particular claim in a year within my faculty. | **Write test plan** | 2 | 0 | 0 | | 0 | 0 |
| **Develop feature** | 2 | 0 | 0 | | 0 | 0 |
| **Test** | 1 | 0 | 0 | | 0 | 0 |
|  | | | | | | |
| As an **ECC** I want to see report on claims containing no evidence within my faculty | **Write test plan** | 2 | 0 | 0 | | 0 | 0 |
| **Develop features** | 1 | 1 | 0 | | 0 | 0 |
| **Meeting with Shiplu sir** | 0 | 2 | 0 | | 0 | 0 |
| **Test** | 0 | 2 | 0 | | 0 | 0 |
|  |  | | | | | | |
| As an **ECC** I want to see all undecided claims  After 14 days within my faculty. | **Write test plan** | 0 | 2 | 0 | | 0 | 0 |
| **Develop features** | 0 | 2 | 0 | | 0 | 0 |
| **Test** | 0 | 1 | 0 | | 0 | 0 |
|  | | | | | | |
| As a **Student** I want to submit multiple claims for an assessment item. | **Write test plan** | 0 | 2 | 0 | | 0 | 0 |
| **Develop features** | 0 | 3 | 0 | | 0 | 0 |
| **Test** | 0 | 2 | 0 | | 0 | 0 |
|  | | | | | | |
| As a **Student** I want to see my own claims and decisions. | **Write test plan** | 0 | 1 | 1 | | 0 | 0 |
| **Develop features** | 0 | 0 | 2 | | 0 | 0 |
| **Test** | 0 | 0 | 1 | | 0 | 0 |
|  | | | | | | |
| As a student I want to continue submitting evidence for my claim till closure date. | **Write test plan** | 0 | 0 | 2 | | 0 | 0 |
| **Develop features** | 0 | 0 | 3 | | 0 | 0 |
| **Test** | 0 | 0 | 2 | | 0 | 0 |
|  | | | | | | |
| As a **System** I want to disable new claims after due date for claiming. | **Write test plan** | 0 | 0 | 1 | 1 | | 0 |
| **Develop features** | 0 | 0 | 0 | 1 | | 0 |
| **Test** | 0 | 0 | 0 | 1 | | 0 |
|  |  |  |  |  | |  |

### Sprint 4:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **S**  **P**  **R**  **I**  **N**  **T**  **F**  **O**  **U**  **R** | **User Story** | **Task** | **Day 1** | **Day 2** | **Day 3** | **Day 4** | **Day 5** |
| As a **System** I want to send email notification to due ECC when any student submit any claim. | **Write test plan** | 1 | 0 | 0 | 0 | 0 |
| **Develop feature** | 1 | 0 | 0 | 0 | 0 |
| **Test** | 1 | 0 | 0 | 0 | 0 |
|  | | | | | |
| As a **System** I want to send email notification about ECCs’ decision on a claim that being processed to due student. | **Write test plan** | 1 | 0 | 0 | 0 | 0 |
| **Develop feature** | 1 | 0 | 0 | 0 | 0 |
| **Test** | 1 | 0 | 0 | 0 | 0 |
|  | | | | | |
| As an **Administrator** I want to create **a** specific date’s claims report. | **Write test plan** | 0 | 2 | 0 | 0 | 0 |
| **Develop features** | 0 | 2 | 0 | 0 | 0 |
| **Meeting with Shiplu sir** | 0 | 2 | 0 | 0 | 0 |
| **Test** | 0 | 2 | 0 | 0 | 0 |
|  |  | | | | | |
| As an **Administrator** I want to create a specific assessment items claims report | **Write test plan** | 0 | 0 | 2 | 0 | 0 |
| **Develop features** | 0 | 0 | 2 | 0 | 0 |
| **Test** | 0 | 0 | 2 | 0 | 0 |
|  | | | | | |
|  | | | | | | |